# PRP37XS Agile Logbook

Note: We had online meetings as a group throughout this week (4-7 August 2026).

## Taskboard

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| E- khaya Connect | Configuring Wireless AP coverage zones (AP1 & AP2); Costing the R399/month 10 Mbps service package | Business model canvas, solution architecture |

## Walkthrough

| 1. What do we need to do to advance this piece of work? | Finalise the wireless AP coverage plan and confirm equipment specs for the core router and CPE units so the architecture diagram can be signed off. |
| --- | --- |
| 2. Is anyone working on anything that is not on the board? | No, all current work is reflected on the taskboard. |
| 3. What do we need to finish as a team? | We need to finish costing the service package (10 Mbps @ R399/month), complete the solution architecture diagram, and agree on the CPE installation approach for households. |
| 4. Are there any bottlenecks or blockers to the flow of work? | No major blockers currently. Coordination is being managed through our daily online group meetings. |

## Logbook

| Date: 4 August 2026 |  |  |
| --- | --- | --- |
| Tuesday | 1. What did I complete since the last standup? | Held an online team meeting to discuss progress on the Khayelitsha WISP Solution Architecture project. Drafted the high-level network diagram showing the fibre link, core router, and wireless AP layout. |
|  | 2. What am I planning to complete between now and the next standup? | Select and confirm specifications for the core router and wireless access points. Begin outlining the home CPE requirements. |
|  | 3. What are my impediments (or risks or problems)? | No impediments. Waiting on confirmation of available fibre providers for the upstream internet link. |

| Date: 5 August 2026 |  |  |
| --- | --- | --- |
| Wednesday | 1. What did I complete since the last standup? | Attended an online group meeting to review project tasks and coordinate next steps. Researched core router options and drafted bandwidth control requirements. |
|  | 2. What am I planning to complete between now and the next standup? | Map out wireless AP coverage zones (AP1 and AP2) to ensure sufficient local wireless coverage for target households. |
|  | 3. What are my impediments (or risks or problems)? | Need clarity on the number of households/small businesses in the initial rollout area to size the network correctly. |

| Date: 6 August 2026 |  |  |
| --- | --- | --- |
| Thursday | 1. What did I complete since the last standup? | Participated in an online team meeting as a group. Completed the wireless AP coverage mapping and began costing the home CPE (dish + router) units. |
|  | 2. What am I planning to complete between now and the next standup? | Finalise the service package details (10 Mbps uncapped, approx. R399/month) and cross-check against equipment and connectivity costs. |
|  | 3. What are my impediments (or risks or problems)? | Pricing information from CPE suppliers is still outstanding; may cause a slight delay in finalising cost estimates. |

| Date: 7 August 2026 |  |  |
| --- | --- | --- |
| Friday | 1. What did I complete since the last standup? | Held an online meeting with the group to check in on progress and outstanding work. Consolidated the week's work into a draft solution architecture summary (fibre backhaul, core router, wireless APs, CPE, service package, and outcome). |
|  | 2. What am I planning to complete between now and the next standup? | Review the full solution architecture as a group next week and prepare it for stakeholder sign-off. |
|  | 3. What are my impediments (or risks or problems)? | None at this stage. All planned tasks for the week were completed through our online group collaboration. |